## Slide 1: Agile Database Administration
Stuart R. Ainsworth

## Slide 2: About Me
Manager of newly-formed Database Administration group for a financial security company.
Former Data Architect; 6 years working primarily in a development department
Prior experience as DBA and a reporting/database developer
AtlantaMDF Chapter Leader

## Slide 3: Why this topic?
Experience as a database developer
  Scrum in the workplace
  Scrum BOF meetings at TechED
  Review of literature
Promotion to Manager
  Stack of work
  Needed to find a way to manage the workload

## Slide 4: Purpose of Presentation
Cover Agile development principles
Extend Agile philosophy to DBA work
Suggest methods of managing DBA work.

## Slide 5: About You

## Slide 6: Introduction to Agile
Agile Principles

## Slide 7: Agile Development - History
In February 2001, 17 software developers met at the Snowbird, Utah resort, to discuss lightweight development methods. They published the Manifesto for Agile Software Development to define the approach now known as agile software development.

## Slide 8: Agile Manifesto
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
Individuals and interactions over processes and tools Working software over comprehensive documentation Customer collaboration over contract negotiation Responding to change over following a plan
That is, while there is value in the items on the right, we value the items on the left more.
http://www.agilemanifesto.org/principles.html

## Slide 9: Agile Manifesto
Business people and developers must work together daily throughout the project.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
The best architectures, requirements, and designs emerge from self-organizing teams.

## Slide 10: Algebra is like life…
Do what you HAVE to do, then do what you WANT to do.
Get these out of order, and you’ll probably wind up in jail
Agile methods are like algebra…
  Work according to the principles first.
  Choose the method by which you want to work.

## Slide 11: Philosophy & Methods
Agile Principles
Scrum
XP
Agile Unified Process
Feature Driven Dev

## Slide 12: Scrum
Agile Methods

## Slide 13: Scrum

## Slide 14: Scrum: Elements
Product Backlog
Release Backlog
Scrum Backlog
Burndown chart
Daily Standup (Scrum)
Sprint Retrospective
http://www.youtube.com/watch?feature=player_embedded&v=XU0llRltyFM
http://axosoft.com

## Slide 15: Scrum

## Slide 16: Pop Quiz
What’s the most popular form of agile development in use today?
ScrumBut

## Slide 17: Extending Agile Philosophy
Database Administration

## Slide 18: Before we go on…
We’re still talking about development at this point; what happened to Database Administration?
  We’re going to be agile in our approach to agile.
    Borrow what we can, discard the rest.
    Focus on communication, shared ownership
  What are the key differences between them?
    Development is product-focused
    Administration is service-focused

## Slide 19: Agile Buffet
Presentation at Tech-ED 2011
  http://www.slideshare.net/sfnyc/the-agile-buffet-table
  Joel Semeniuk and Steve Forte
  OK to mix-and-match, but adhere to principles

## Slide 20: Scrum and IT Mgmt
Scrum is cyclical
  Tasks over period of time
  Most work estimated before sprint starts
    Always some percentage of new work
    Estimates may not be valid
IT Mgmt (including DBA) is more reactive
  Tasks come as needed
  Difficult to estimate small projects

## Slide 21: Scrum and IT Mgmt

## Slide 22: Borrowing from Agile
AGILE PRINCIPLES
Business people and developers must work together daily throughout the project.
Welcome changing requirements, even late in development. Agile processes harness change for the customer's competitive advantage.
The best architectures, requirements, and designs emerge from self-organizing teams.
IT MANAGEMENT PROCESS
Team interaction
Business interaction
Simple, flexible processes
Measure “cost-of-change”
Team must “buy in” to process
Team members should play to their strengths.

## Slide 23: Borrowing From Scrum
Daily Standups
  Consistent touchpoints
  Don’t ignore spontaneous conversations
Task Assignment
  Work items have phases
  Team members have assignments

## Slide 24: Methods to Consider
Managing the Work

## Slide 25: Philosophy & Methods
Agile Principles
Scrum
XP
Agile Unified Process
Feature Driven Dev

## Slide 26: Philosophy & Methods
Agile Principles
Scrum
XP
Agile Unified Process
Feature Driven Dev
Lean IT
Kanban

## Slide 27: Kanban
Literally means “sign board” in Japanese
Modeled after manufacturing methodology
  Developed by Toyota
  Based on lean models (simple and effective)
Not specifically “agile”
  Consistent with agile principles
  Can be used in conjunction with other methods

## Slide 28: Kanban: Principles
Start with what you do now
Agree to pursue incremental, evolutionary change
Respect the current process, roles, responsibilities & titles

## Slide 29: Kanban: Properties
Visualize the workflow
Limit WIP
Manage flow
Make Process Policies Explicit
Improve Collaboratively

## Slide 30: Kanban: Elements
Story Card (Work)
Phases
Swimlanes
WIP
Reporting

## Slide 31: Whiteboards

## Slide 33: Electronic Kanban Boards
http://AgileZen.com
http://leankitkanban.com
Low-cost (free) project boards
We chose LeanKit
  More users at free level
  Better reporting
  Swimlanes

## Slide 34: LeanKit Kanban
DEMO

## Slide 35: How My Team Does It
In the beginning….
Story Card (Work) – Each story represents 4 hours of work
  Excludes daily repetitious tasks
    Monitoring
    Maintenance
Daily Standups to review cards
  Product Owners invited

## Slide 36: How My Team Does It
Phases – Actual steps of workflow
  Doing – Things we’re actually working on.
  To Do – Things we’ll do next.
  Done – Tasks that are complete.
  Backlog – Half-baked ideas/stories
  Archive – Stuff that’s really done
  Doing (Waiting) – Things we need to pause on
  Handoff to Dev – Things we can’t fix; off to devs.

## Slide 37: How My Team Does It
Swimlanes – we don’t use them (yet)
WIP –
  To Do: 4 per team member
  Doing (Active) 2 stories per member, -1 per team
  Doing (Waiting) 1 per member
    Standups allow shift of priority

## Slide 38: How My Team Does It
Reporting
  Cycle Time – how long it takes for a story to move from “To Do” to “Done”
  Cumulative Flow – flow of work from phase to phase and growth over time

## Slide 39: Cycle Time

## Slide 40: Cumulative Flow

## Slide 41: How My Team Does it (Redux)
Things change…
Not enough depth in reporting
  No vision into WHERE efforts were being spent
  Great for tracking bugs, but not for insight into “heading off fires”

## Slide 42: How My Team Does It (Redux)
Maintenance
Conceptual & Logical
Business needs to data infrastructure
Research & Development
Best Practices
Proofs of concept
Support
Why won’t this….?
Configuration changes
Traditional DBA work
Monitoring; performance tuning
Architecture

## Slide 43: How My Team Does It (Redux)
Cards are now typed by categories
  Card base unit is 1 hour
  Card size increments in hours
  WIP in lanes based on card, not size
Backlog is no longer used
Added new reports
  Card distribution (percentage)
  Reports now demonstrate overages

## Slide 44: Card Distribution

## Slide 45: Scrum vs Kanban
Scrum
Cyclical
Time-Boxed
Change is expected
Fundamental shift in processes
kanban
Open-ended
Work-boxed
Change is irrelevant
Can be used in conjunction with existing processes
Scrum and Kanban

## Slide 46: Resources
http://www.infoq.com/minibooks/kanban-scrum-minibook
http://www.slideshare.net/aaronbjork/scrum-with-tfs-2010
stuart@codegumbo.com
http://www.codegumbo.com
@codegumbo